(5) Base around findings of initial high level audit - define roles/responsibilities, compliance indicators, monitoring methods and frequency, reporting and review procedures,  See Monitoring Plan Template.

(4) Initial high-level audit against all commitments in CESMP See Audit Template.

(3) For the activity to be monitored, familiarize yourself with CESMP/other relevant E&S requirements. Includes requirements for construction works e.g. waste management, noise, air quality, water management, and social impacts.

(2) From the Activity Spreadsheet, identify monitoring targets and annotate spreadsheet to identify details of monitoring.

(1) For each Project: A Spreadsheet is developed which identifies every individual activity which is to be monitored

(1) For each Project: A Spreadsheet is developed which identifies every individual activity which is to be monitored See Activity Spreadsheet [to be uploaded]. This provides an up-to-date list of actions to be monitored.

(2) From the Activity Spreadsheet, identify monitoring targets and annotate spreadsheet to identify details of monitoring.

(3) For the activity to be monitored, familiarize yourself with CESMP/other relevant E&S requirements. Includes requirements for construction works e.g. waste management, noise, air quality, water management, and social impacts.

(4) Initial high-level audit against all commitments in CESMP See Audit Template.

(5) Base around findings of initial high level audit - define roles/responsibilities, compliance indicators, monitoring methods and frequency, reporting and review procedures,  See Monitoring Plan Template.

(6) Start monitoring activities as per the plan. This could involve site inspections, audits, review of documentation, and interviews with staff and contractors.

(7) Assess activities against requirements of CESMP. For any significant non-compliance advise site manager immediately and escalate to CIU SG Team and PIU Project Manager

(8) Follow-up with PIU PM and Site staff to confirm corrective action completed - when complete prepare Close-out Report (see Template)

(9) Record all findings from the monitoring activities. This should include both compliance and non-compliance findings - see Templates for Audit and Monitoring Reports

(10) Prepare/distribute compliance monitoring reports. Reports should summarize findings and recommend corrective measures (see Template). As a general rule, reporting to WB will be on an Exception Reporting basis to avoid excessive reporting.

(11) Refer to Monitoring Plan above

12) Regularly review effectiveness of the monitoring plan and make necessary adjustments. Update Activity Spreadsheet